ATLAS

Autonomous Trading & Learning Agent System

Integrated Technical Specification & Project Engagement

────────────────────────────────────────────────────────────────────────────────

Shah Quantum Fund

Document Classification: Confidential — Proprietary & Trade Secret

Document ID: SQF-ATLAS-2026-001

Version: 2.0 — Integrated Edition

Date: April 19, 2026

Prepared by: Amit Bhosla, Head of Data Science

Issued to: Senior Engineer & Engineer (Contractors)

This document contains proprietary information belonging to Shah Quantum Fund.
Unauthorized reproduction, distribution, or disclosure is strictly prohibited.

CONFIDENTIAL  —  Shah Quantum Fund  —  Proprietary & Trade Secret  —  SQF-ATLAS-2026-001

Table of Contents

────────────────────────────────────────────────────────────────────────────────

Section I  —  Executive Summary

Section II  —  Project Engagement Terms

Section III  —  System Architecture — ATLAS Overview

Section IV  —  Layer 1 — Data Ingestion, Order Flow & Enrichment

Section V  —  Layer 2 — Strategy Generation Engine

Section VI  —  The Scout Network — External Intelligence

Section VII  —  Layer 3 — Backtesting & Validation Pipeline

Section VIII  —  Layer 4 — Risk Management & Kill-Switch Framework

Section IX  —  Layer 5 — Execution Layer & Multi-Broker Integration

Section X  —  Layer 6 — Copy Trading & Fidelity Monitoring System

Section XI  —  Layer 7 — Meta-Learning, Self-Improvement & Data Backend

Section XII  —  Cross-Level Communication Architecture

Section XIII  —  Dashboard Specifications & API Schema

Section XIV  —  Cloud Infrastructure & Cost Model

Section XV  —  Development Timeline & Milestones

Section XVI  —  Claude Console Integration Plan

Section XVII  —  Team, Coordination & Access Protocol

Section XVIII  —  Deliverable Acceptance Criteria

Section XIX  —  Intellectual Property & Confidentiality Agreement

Section XX  —  General Terms & Conditions

Section XXI  —  Execution & Signatures

Section A  —  Appendix A — Project Summary (One Page)

Section B  —  Appendix B — Founder Pre-Start Checklist

Section C  —  Appendix C — Infrastructure Cost Detail

Section D  —  Appendix D — Agent Registry Schema

CONFIDENTIAL  —  Shah Quantum Fund  —  Proprietary & Trade Secret  —  SQF-ATLAS-2026-001

Section I — Executive Summary

────────────────────────────────────────────────────────────────────────────────

Shah Quantum Fund ('SQF' or 'the Fund') is commissioning the design and construction of ATLAS — the Autonomous Trading & Learning Agent System — a production-grade, self-improving, multi-agent trading infrastructure operating across five asset classes: US equities, US options, US futures, cryptocurrency, and foreign exchange, with a sixth division for prediction markets.

ATLAS is not a trading bot. It is an organism of 90+ specialized AI agents organized in seven operational layers plus a Scout Network, coordinated by a Meta-Orchestrator, with a self-improvement loop that makes the system measurably better every day it operates. The system ingests data from the fastest and most granular sources available — including Level 2 market data and order flow — stores, enriches, and enhances that data, triggers strategy entries and exits in real time, generates novel strategies autonomously, validates them with institutional-grade rigor, and feeds all outputs into a growing data backend designed to train machine learning models at scale.

The target: produce thousands of validated strategies by year-end, with the top performers deployed to live capital. The compounding data advantage ATLAS accumulates daily makes the system uncatchable after six months of operation.

System Census

| Layer | Function | Agents at Launch |
| --- | --- | --- |
| L1 | Data Ingestion, Order Flow & Enrichment | 22 |
| L2 | Strategy Generation Engine | 14 |
| SC | Scout Network (External Intelligence) | 9 |
| L3 | Backtesting & Validation | 12 |
| L4 | Risk Management & Kill Switch | 8 |
| L5 | Execution (Multi-Broker) | 11 |
| L6 | Copy Trading & Fidelity Monitoring | 7 |
| L7 | Meta-Learning, Self-Improvement & Data Backend | 10 |
| — | Meta-Orchestrator (system-wide) | 1 |
|  | TOTAL AT LAUNCH | 94 |
|  | Projected Month 3 | 140+ |
|  | Projected Month 12 | 250+ |

This document serves as the complete specification, project engagement terms, and binding agreement. Upon execution by both parties, it authorizes commencement of work.

CONFIDENTIAL  —  Shah Quantum Fund  —  Proprietary & Trade Secret  —  SQF-ATLAS-2026-001

Section II — Project Engagement Terms

────────────────────────────────────────────────────────────────────────────────

2.1  Parties

Client: Shah Quantum Fund ('SQF'), represented by Amit Bhosla, Head of Data Science.

Contractors: Senior Engineer and Engineer (collectively 'the Contractors').

2.2  Rate Structure

| Role | Hourly (USD) | Hourly (PKR) | Daily / 8 hrs (USD) | Daily / 8 hrs (PKR) |
| --- | --- | --- | --- | --- |
| Senior Engineer | $40.00 | PKR 11,120 | $320.00 | PKR 88,960 |
| Engineer | $20.00 | PKR 5,560 | $160.00 | PKR 44,480 |
| Combined daily | $60.00/hr | PKR 16,680/hr | $480.00 | PKR 133,440 |

2.3  Project Duration

Preferred completion: 5 working days (April 21–25, 2026).

Estimated completion: up to 7 working days (April 21–29, 2026).

Start date: Monday, April 21, 2026 or Tuesday, April 22, 2026, contingent on Contractor availability and receipt of signed agreement and access credentials.

2.4  Project Cost

| Scenario | Days | Hours | Base (USD) | Base (PKR) |
| --- | --- | --- | --- | --- |
| Preferred (on-time) | 5 | 80 | $2,400.00 | PKR 667,200 |
| Standard | 6 | 96 | $2,880.00 | PKR 800,640 |
| Maximum | 7 | 112 | $3,360.00 | PKR 933,840 |

2.5  Performance Bonus

| Condition | Bonus (USD) | Bonus (PKR) |
| --- | --- | --- |
| All deliverables accepted within 5 working days | $1,000.00 | PKR 278,000 |

2.6  Total Engagement Value

| Scenario | Base | Bonus | Total (USD) | Total (PKR) |
| --- | --- | --- | --- | --- |
| 5-day + bonus | $2,400 | $1,000 | $3,400.00 | PKR 945,200 |
| 6-day | $2,880 | — | $2,880.00 | PKR 800,640 |
| 7-day (max) | $3,360 | — | $3,360.00 | PKR 933,840 |

2.7  Payment Schedule & Method

Payment 1 — 50% of base cost: payable upon commencement of Day 1. Processed via Fiverr platform for transactional security and escrow protection.

Payment 2 — remaining 50% of base cost: payable upon written acceptance of all deliverables (per Section XVIII). Transferred directly to the Contractors' PKR bank account.

Performance bonus (if earned): payable within 3 business days of deliverable acceptance, via PKR bank transfer.

The Fiverr transaction serves as the initial trust mechanism. Upon successful completion and payment of the second installment via bank transfer, the working relationship transitions to direct engagement for any future work.

2.8  Additional Developer Option

If the Contractors determine that adding a third developer (junior tier) would accelerate delivery, they may propose this to SQF's Head of Data Science. Rate: $15–20/hr (PKR 4,170–5,560/hr). Approval required before engagement. Budget adjusted proportionally.

2.9  Full-Time Employment Pathway

Upon system profitability — defined as three or more ATLAS-generated strategies producing net positive P&L over a 30-calendar-day live trading period — SQF will initiate full-time employment discussions with both Contractors. Terms to be negotiated separately.

CONFIDENTIAL  —  Shah Quantum Fund  —  Proprietary & Trade Secret  —  SQF-ATLAS-2026-001

Section III — ATLAS System Architecture

────────────────────────────────────────────────────────────────────────────────

3.1  Architecture Philosophy

ATLAS is built on five architectural principles that govern every design decision in this document.

Principle 1 — Agents Communicate Across Levels, Not Just Within

Every agent has both vertical outputs (to the next layer in the pipeline) and horizontal outputs (to agents in other layers that benefit from its signal). A Data Collector does not merely hand data to a Feature Engineer — it simultaneously signals Strategy Ideators when anomalies appear, and alerts Risk Controllers when data feeds degrade. This cross-level mesh creates compound intelligence: the output of the whole system exceeds the sum of individual agents.

Principle 2 — Agents Spawn Agents

The Meta-Orchestrator does not manage a fixed roster. When backtest volume exceeds capacity, it spawns additional Backtest Runner instances. When a new asset class is added, it spawns the corresponding Data Collectors, Feature Engineers, and Ideators automatically. The system scales by multiplication, not by manual configuration.

Principle 3 — The Data Backend Is a First-Class Product

Every data point ATLAS touches — raw market data, enhanced features, strategy performance, agent behavior, validation results, execution quality, scout intelligence — is stored, indexed, and available for ML training. The data backend is not an afterthought; it is one of the system's three primary outputs alongside trading P&L and strategy generation. Within 12 months, this database will be the largest proprietary repository of enhanced, quality-verified trading data and strategy performance data in existence. It is the fuel for machine learning models that will compound ATLAS's advantage indefinitely.

Principle 4 — Every Layer Self-Improves

Self-improvement is not limited to the Meta-Learning layer. Every layer feeds performance data back to its own agents and to the Meta-Learner. Data Collectors track their own latency and accuracy. Ideators track which hypothesis patterns produce validated strategies. Validators track their false-positive and false-negative rates. Execution agents track slippage and optimize routing. The entire system is a learning organism, not a static pipeline.

Principle 5 — Security Through Lifecycle Management

Agents that operate on trader laptops (the Fidelity Monitoring Agents) follow strict lifecycle rules: they activate at market open, monitor during trading hours, and are killed at market close. Only the cloud-based data feed agent persists overnight, collecting news and pre-market data to generate opening hypotheses. This architecture ensures that no sensitive trading data persists on local machines outside of active trading hours.

3.2  System Layer Diagram

Text-based architecture diagram. Contractors should reproduce this as an interactive visualization on Day 1.

┌─────────────────────────────────────────────────────────────────────────┐

│                      META-ORCHESTRATOR (L7-MO-01)                      │

│         Coordinates all agents · Spawns/kills · Allocates compute      │

│         Produces system reports · Manages agent lifecycle              │

└──────────┬──────────────────────────────────────────────────┬──────────┘

│                                                  │

┌──────────▼──────────┐                          ┌───────────▼──────────┐

│   SCOUT NETWORK     │──── External Hypotheses ──▶│  L2 STRATEGY GEN    │

│  9 agents           │                           │  14 agents           │

│  YouTube · Discord  │                           │  7 Ideators          │

│  Telegram · Twitter │                           │  4 Builders          │

│  Reddit · Instagram │                           │  3 Researchers       │

│  Upwork · Kaggle    │                           │                      │

│  Competitions       │                           │  ┌──────────────┐    │

└─────────────────────┘                           │  │ Mad Scientist │    │

│  │ Mode: ON      │    │

┌─────────────────────┐                           │  └──────────────┘    │

│  L1 DATA INGESTION  │─── Features + Signals ───▶│                      │

│  22 agents          │                           └──────────┬───────────┘

│  Level 2 + OrdFlow  │                                      │

│  6 Market Collectors│                           ┌──────────▼───────────┐

│  5 Intel Collectors │                           │  L3 BACKTESTING      │

│  7 Feature Engineers│                           │  12 agents           │

│  4 Quality Monitors │                           │  6 Runners           │

│                     │                           │  6 Validators        │

│  ┌───────────────┐  │                           └──────────┬───────────┘

│  │ ENHANCED DATA │  │                                      │

│  │ BACKEND (ML)  │◀─┼──── All layers feed data ────────────┤

│  └───────────────┘  │                           ┌──────────▼───────────┐

└─────────────────────┘                           │  L4 RISK MGMT       │

│  8 agents            │

┌─────────────────────┐                           │  ┌──────────────┐    │

│  L6 COPY TRADING    │                           │  │ KILL SWITCH  │    │

│  + FIDELITY MONITOR │                           │  │ (Supreme)    │    │

│  7 agents           │                           │  └──────────────┘    │

│  API/Screen/Signal  │                           └──────────┬───────────┘

│  Fidelity Laptop    │                                      │

│  Agents (lifecycle  │                           ┌──────────▼───────────┐

│  managed: killed    │                           │  L5 EXECUTION        │

│  at market close)   │◀── Mirror ────────────────│  11 agents           │

└─────────────────────┘                           │  Multi-broker        │

│  Smart routing       │

┌─────────────────────┐                           └──────────────────────┘

│  L7 META-LEARNING   │

│  10 agents          │◀──── All layers feed performance data ────────────

│  Self-improvement   │

│  Daily Intel Brief  │

│  ML Data Pipeline   │

└─────────────────────┘

▸  The diagram above is the nervous system. Every arrow is a real data flow. Every box is a cluster of agents. The Contractors' first task on Day 1 is to reproduce this as an interactive Miro board or equivalent, with every agent as a clickable node showing its status, inputs, outputs, and cross-level connections.

CONFIDENTIAL  —  Shah Quantum Fund  —  Proprietary & Trade Secret  —  SQF-ATLAS-2026-001

Section IV — Layer 1: Data Ingestion, Order Flow & Enrichment

────────────────────────────────────────────────────────────────────────────────

22 agents. The sensory system. Everything ATLAS knows about the world flows through this layer. The quality, speed, and granularity of data ingestion determines the ceiling of every other layer.

4.1  Design Imperative: Level 2 & Order Flow First

ATLAS is not built on delayed OHLCV bars. The primary data sources are Level 2 market data (full order book depth) and order flow (time & sales, trade prints, volume at price). These are the fastest and most accurate representations of market state available to non-HFT participants. All other data sources (OHLCV, news, sentiment, macro) are supplementary.

⚠  Level 2 and order flow data generate significantly higher data volumes than OHLCV. TimescaleDB hypertable partitioning and Redis hot-layer caching are essential to prevent the database from becoming the bottleneck. Size the infrastructure accordingly — see Section XIV.

4.2  Market Data Collectors (7 agents)

| ID | Agent | Data Type | Source | Latency | Storage | Cross-Level | Count |
| --- | --- | --- | --- | --- | --- | --- | --- |
| L1-DC-01 | US Equities — Level 2 + Order Flow | Full book depth, T&S, NBBO | Polygon.io WebSocket (real-time) or Alpaca | <100ms | TimescaleDB (hypertable by symbol+date) | Anomalies → L2 Ideators, L4 Risk. Unusual volume → SC Scouts. | 1 |
| L1-DC-02 | US Equities — OHLCV | 1m/5m/15m/1h/D bars | Polygon.io REST + WebSocket | <1s (bars) | TimescaleDB | Regime context → L2, L4 | 1 |
| L1-DC-03 | Crypto — Order Book + Trades | Full book, trades, funding rates | Binance WebSocket | <50ms | TimescaleDB | Funding spikes → L2 Crypto Ideator | 1 |
| L1-DC-04 | Forex — Tick + OHLCV | Tick data, 1m-D bars, economic calendar | OANDA streaming | <100ms | TimescaleDB | Calendar events → L2 Macro Ideator | 1 |
| L1-DC-05 | Options — Chains + Greeks + IV | Full chains, Greeks, IV surface | Polygon Options or CBOE | <5s | TimescaleDB | IV anomalies → L2 Options Ideator, L4 Vol Monitor | 1 |
| L1-DC-06 | Futures — OHLCV + COT + Term Structure | OHLCV, COT reports, term structure | Polygon/Databento/CME | <5s | TimescaleDB | Term structure shifts → L2 Macro Ideator | 1 |
| L1-DC-07 | Prediction Markets | Event prices, volumes, metadata | Polymarket + Kalshi APIs | <10s | PostgreSQL | High-prob shifts → L2 Event Ideator | 1 |

4.3  Intelligence Collectors (5 agents)

| ID | Agent | Source | Output | Cross-Level | Count |
| --- | --- | --- | --- | --- | --- |
| L1-IC-01 | News & Headlines | NewsAPI/Benzinga/Reuters | Headlines + full text → store | Breaking news → ALL L2 + L4 Risk | 1 |
| L1-IC-02 | Social Sentiment | Twitter/X, Reddit, StockTwits | Sentiment scores per ticker | Spikes → L2 Ideators | 1 |
| L1-IC-03 | SEC & Regulatory Filings | SEC EDGAR | 13-F, 8-K, insider txns, short interest | Insider signals → L2 | 1 |
| L1-IC-04 | Macro Economic Data | FRED, BLS, World Bank | Macro indicators | Rate decisions → L2 Macro Ideator | 1 |
| L1-IC-05 | Alternative Data | SimilarWeb, app downloads | Alt data signals | Unusual patterns → L2 | 1 |

4.4  Feature Engineers (6 agents)

| ID | Agent | Feature Count | Input | Output | Cross-Level | Count |
| --- | --- | --- | --- | --- | --- | --- |
| L1-FE-01 | Technical Features | 150+ | OHLCV all timeframes | RSI, MACD, Bollinger, VWAP, ATR, ADX, Ichimoku, Hurst, fractal dim + more @ 1m/5m/15m/1h/4h/D/W | Regime shifts → L2 + L4 + L7 | 1 |
| L1-FE-02 | Microstructure & Order Flow Features | 100+ | Level 2, T&S, order book | Bid-ask spread, order imbalance, VPIN, Kyle's lambda, Amihud, realized vol kernels, trade flow toxicity, volume profile | Liquidity deterioration → L4, L5 | 1 |
| L1-FE-03 | Sentiment Features | 50+ | News + social text | NLP sentiment per ticker/timeframe, put-call ratio, dark pool % | Extreme sentiment → L2 | 1 |
| L1-FE-04 | Cross-Asset Features | 40+ | All asset class data | Equity-bond corr, DXY mom, yield curve, commodity mom, crypto-equity corr | Correlation regime → L4, L2 Cross-Asset | 1 |
| L1-FE-05 | Calendar & Seasonality | 40+ | Calendar + historical | Day-of-week, FOMC proximity, earnings season, OpEx, holiday | Events → L2 + L4 | 1 |
| L1-FE-06 | Pattern Recognition Engine | Dynamic | Enhanced data (all above) | Novel pattern detection on enriched data — identifies statistical anomalies in cross-feature space that no predefined indicator captures | Patterns → L2 Ideators as raw alpha signals, L7 ML Backend | 1 |

▸  L1-FE-06 (Pattern Recognition Engine) is a critical addition. This agent does not compute known indicators — it runs unsupervised anomaly detection and statistical pattern recognition across the full enriched feature set, looking for structures that no predefined indicator would capture. These are fed to the Strategy Ideators as raw alpha signals alongside traditional features. This is the 'enhanced data feeding pattern recognition for entries and exits' you specified.

4.5  Data Quality & Monitoring (4 agents)

| ID | Agent | Function | Cross-Level | Count |
| --- | --- | --- | --- | --- |
| L1-QA-01 | Data Quality Monitor | Detect gaps, stale data, anomalous values in all feeds | Data outage → L4 Kill Switch | 1 |
| L1-QA-02 | Data Latency Monitor | Track end-to-end latency per feed, alert on degradation | Latency spike → L5 (widen slippage) | 1 |
| L1-QA-03 | Feature Freshness Monitor | Ensure all features computed on current data | Stale features → L2 (pause generation) | 1 |
| L1-QA-04 | Data Backend Integrity Monitor | Verify ML backend data completeness, schema compliance, storage health | Integrity issues → L7 Meta-Orchestrator | 1 |

Layer 1 Total: 22 agents. Scaling: +1 Collector per new data source, +1 Feature Engineer per new feature category, +1 Pattern Recognition variant per asset class.

4.6  The Enhanced Data Backend (ML Training Store)

Every data point that enters L1 — raw, enriched, and enhanced — is stored in a purpose-built backend designed for future ML model training. This is not a log archive. It is a structured, indexed, queryable data warehouse that will become the most valuable asset ATLAS produces after trading P&L itself.

Raw market data: Level 2 snapshots, order flow, OHLCV (all timeframes), options chains, futures term structure — partitioned by date and symbol in TimescaleDB hypertables.

Enhanced features: the full 400+ feature library, computed and stored at every timestep, in PostgreSQL + Redis.

Strategy performance: every strategy hypothesis, its code, backtest results, validation outcomes, paper/live P&L — all linked to the market conditions at the time. This is the training data for 'what strategies work in what regimes.'

Agent behavior: every agent action, decision, and error — linked to outcomes. This is the training data for 'what agent behaviors correlate with profitability.'

Scout intelligence: every external hypothesis sourced, its origin, its validation outcome. This is the training data for 'which external sources produce real alpha.'

Execution data: every order, fill, slippage measurement, latency — linked to market conditions at execution time. This is the training data for 'optimal execution under different conditions.'

Schema design: star schema with fact tables (trades, signals, features, agent_events) and dimension tables (strategies, agents, instruments, regimes). Optimized for analytical queries and batch ML training jobs. See Appendix D for full schema.

⚠  Data volume estimate: with Level 2 + order flow for 200+ US equities, ATLAS will generate approximately 50-100 GB of raw data per trading day. TimescaleDB compression (typically 10-20x) reduces storage needs, but the infrastructure must be sized accordingly. Budget for 2 TB storage in Month 1, scaling to 10 TB by Month 6.

CONFIDENTIAL  —  Shah Quantum Fund  —  Proprietary & Trade Secret  —  SQF-ATLAS-2026-001

Section V — Layer 2: Strategy Generation Engine

────────────────────────────────────────────────────────────────────────────────

14 agents. The creative engine. Where alpha is born. This is the layer that must 'think like a mad scientist' — aggressive exploration of every possible edge, combined with mathematical rigor in risk parameterization. The philosophy: everything is possible until proven otherwise by data. But every hypothesis is tested with uncompromising statistical discipline before a single dollar is deployed.

5.1  Strategy Ideators (7 agents)

Each Ideator specializes in one asset class or strategy archetype, receives the full feature library plus Pattern Recognition signals from L1, external hypotheses from the Scout Network, and failure/success patterns from the Meta-Learner.

| ID | Specialization | Signal Sources | Strategy Types | Count |
| --- | --- | --- | --- | --- |
| L2-ID-01 | US Equities | L1 features + order flow patterns + Level 2 signals | Mean reversion (VWAP, RSI), momentum, ORB, factor-based, microstructure, order flow edge | 1 |
| L2-ID-02 | Cryptocurrency | Funding rates, cross-exchange spreads, social momentum | Funding arb, momentum, DeFi yield, cross-exchange, social-driven | 1 |
| L2-ID-03 | Forex | Economic calendar, rate differentials, PPP | Carry trade, macro event, mean reversion, trend-following | 1 |
| L2-ID-04 | Options | IV surface, skew dynamics, term structure | Vol arb, delta-neutral, gamma scalping, earnings vol, dispersion | 1 |
| L2-ID-05 | Futures | COT data, term structure, seasonal patterns | Spread trading, calendar spreads, seasonal, macro trend | 1 |
| L2-ID-06 | Cross-Asset | Cross-asset correlations, macro regime | Equity-bond rotation, risk parity, regime switching, macro | 1 |
| L2-ID-07 | Event & Prediction Markets | Event calendars, prediction market prices | Earnings drift, FOMC reaction, prediction arb, binary event modeling | 1 |

The 'Mad Scientist' Protocol

Each Ideator agent is configured with an aggressive exploration mandate:

Temperature: set high (0.9-1.0) for initial hypothesis generation — explore widely.

Constraint: every hypothesis must include explicit mathematical risk parameters (stop loss, position size formula, max drawdown limit, regime filter). Creativity in signal; discipline in risk.

Volume target: each Ideator produces 10-20 hypotheses per day. Across 7 Ideators, that is 70-140 hypotheses daily, 500-1,000 weekly.

Mutation integration: every 5th hypothesis is a deliberate mutation of a previously validated strategy — change one parameter, one filter, one universe constraint, and re-test.

Failure analysis: every Ideator receives a daily feed from L7 of the top 10 failure patterns from yesterday's rejected strategies. The prompt: 'Do not generate strategies that would fail for these reasons.'

▸  The 'mad scientist' approach works because the cost of generating a bad hypothesis is near-zero (one Claude API call, ~$0.01-0.05). The cost of missing a profitable strategy is infinite opportunity cost. Generate aggressively, validate ruthlessly.

5.2  Strategy Builders (4 agents)

| ID | Agent | Function | Input | Output | Count |
| --- | --- | --- | --- | --- | --- |
| L2-BLD-01 | Strategy Coder | Convert strategy specs to executable Python + unit tests | JSON spec from Ideators | Runnable strategy module conforming to ATLAS interface | 2 (parallel) |
| L2-BLD-02 | Strategy Mutator | Create parameter/filter/universe variations of existing strategies | Validated strategy + performance data | 5-10 mutations per source strategy | 1 |
| L2-BLD-03 | Strategy Combiner | Merge signals from 2-3 strategies into ensemble strategies | 2-3 validated strategies + correlation data | Ensemble strategy module | 1 |

5.3  Research Agents (3 agents)

| ID | Agent | Function | Count |
| --- | --- | --- | --- |
| L2-RES-01 | Academic Paper Scanner | Reads finance research (arXiv, SSRN, NBER), extracts testable hypotheses, feeds to Ideators | 1 |
| L2-RES-02 | Market Regime Analyst | Classifies current regime per asset class (bull/bear/sideways/high-vol/low-vol), broadcasts to all agents | 1 |
| L2-RES-03 | Alpha Decay Tracker | Monitors published strategies for crowding and alpha decay, warns Ideators to avoid crowded signals | 1 |

5.4  Generation Volume Targets

| Timeframe | Generated | Coded | Backtested | Validated | Paper | Live |
| --- | --- | --- | --- | --- | --- | --- |
| Week 1 (this engagement) | 500+ | 500+ | 500+ | 50-75 | 20-30 | 0 |
| Month 1 | 2,000+ | 2,000+ | 2,000+ | 200-300 | 50-80 | 10-20 |
| Month 3 | 6,000+ | 6,000+ | 6,000+ | 600+ | 100+ | 30-50 |
| Month 6 | 15,000+ | 15,000+ | 15,000+ | 1,500+ | 200+ | 80+ |
| Month 12 | 40,000+ | 40,000+ | 40,000+ | 4,000+ | 500+ | 200+ |

Validation pass rate is intentionally 10-15%. Most generated strategies SHOULD fail. The value is in the survivors. Volume is the strategy.

CONFIDENTIAL  —  Shah Quantum Fund  —  Proprietary & Trade Secret  —  SQF-ATLAS-2026-001

Section VI — The Scout Network

────────────────────────────────────────────────────────────────────────────────

9 agents. ATLAS does not only learn from price data. The Scout Network monitors every surface where trading alpha might be discussed, shared, or inadvertently revealed — extracting testable hypotheses and feeding them into the Strategy Generation Engine at speed.

| ID | Agent | Source | Method | Output | Speed | Count |
| --- | --- | --- | --- | --- | --- | --- |
| SC-01 | YouTube Strategy Scout | Top 50+ trading YouTube channels | Whisper transcription → LLM extraction of strategy specs from transcripts | Testable strategy hypotheses (2-5 daily) | Videos processed within 2 hrs of upload | 1 |
| SC-02 | Discord Signal Scout | 20+ trading Discord servers | Monitor signal channels → log every call with entry/exit/timestamp → backtest each caller's track record | Verified signal sources + callers with Sharpe >1.5 flagged | Real-time monitoring | 1 |
| SC-03 | Instagram/TikTok Trader Scout | Trader accounts | OCR/transcribe posts → extract claimed strategies | Testable hypotheses (1-3 daily) | Daily sweep | 1 |
| SC-04 | Telegram Signal Scout | 20+ trading Telegram channels | Log signals → backtest track records → identify patterns behind calls | Verified signal patterns | Real-time monitoring | 1 |
| SC-05 | Upwork/Fiverr Strategy Acquisition | Freelance quant developers | Templated outreach → collect proposals → filter by substance → escalate | Qualified strategy acquisition candidates (5-10/week) | Weekly outreach cycle | 1 |
| SC-06 | Twitter/X Quant Scout | 200+ quant accounts | Extract strategy mentions → cross-reference with academic papers | Research leads + hypotheses | Continuous | 1 |
| SC-07 | Reddit Strategy Scout | r/algotrading, r/quant, r/options, r/wallstreetbets | Scan top posts → extract strategy discussions with code → validate code quality | Code-ready strategy candidates | Daily sweep | 1 |
| SC-08 | Competition Scout | QuantConnect, Kaggle, NumerAI | Track top strategies → adapt to ATLAS framework → test in validation pipeline | Adapted public strategies | Weekly sweep | 1 |
| SC-09 | Podcast & Newsletter Scout | Top finance podcasts, Substack, trading newsletters | Transcribe/parse → extract strategy mentions and macro theses | Testable macro/event hypotheses | Daily sweep | 1 |

Every Scout agent feeds into the L2 Strategy Ideators via a standardized External Hypothesis Queue. The queue is prioritized by source reliability score — a score the Meta-Learner maintains and updates based on historical validation rates per source.

▸  The Scout Network is ATLAS's information advantage. No competing quant firm systematically mines YouTube transcripts, Discord signals, Telegram calls, and freelancer proposals for testable alpha. Every hypothesis costs near-zero to test. The upside of finding one profitable strategy from an unlikely source compounds forever.

CONFIDENTIAL  —  Shah Quantum Fund  —  Proprietary & Trade Secret  —  SQF-ATLAS-2026-001

Section VII — Layer 3: Backtesting & Validation

────────────────────────────────────────────────────────────────────────────────

12 agents. The adversary layer. Their singular purpose: break strategies before capital does.

| ID | Agent | Function | Count |
| --- | --- | --- | --- |
| L3-BT-01 | Backtest Runner — Equities | Full backtest with Level 2 + order flow execution sim | 2 |
| L3-BT-02 | Backtest Runner — Crypto | Binance-specific execution model | 1 |
| L3-BT-03 | Backtest Runner — Forex | Tick-level backtest with pip spread model | 1 |
| L3-BT-04 | Backtest Runner — Options | Greeks simulation, IV surface modeling | 1 |
| L3-BT-05 | Backtest Runner — Futures | Term structure aware, COT-informed | 1 |
| L3-VAL-01 | Overfitting Detector | Parameter sensitivity ±20%, data snooping shuffle test | 1 |
| L3-VAL-02 | Regime Tester | Performance segmented by 5 regimes, must pass ≥3 | 1 |
| L3-VAL-03 | Monte Carlo Simulator | 1,000 paths with randomized entry timing | 1 |
| L3-VAL-04 | Correlation Checker | Pairwise return correlation with all existing strategies | 1 |
| L3-VAL-05 | Walk-Forward Analyzer | Rolling 6-month windows, must profit in ≥60% | 1 |
| L3-VAL-06 | Transaction Cost Stress Tester | Re-run at 2x, 3x, 5x assumed costs | 1 |

Minimum Passing Criteria

| Metric | Paper Trading Minimum | Live Trading Minimum |
| --- | --- | --- |
| Sharpe Ratio (annualized) | ≥ 1.5 | ≥ 2.0 |
| Sortino Ratio | ≥ 2.0 | ≥ 2.5 |
| Max Drawdown | ≤ 15% | ≤ 10% |
| Win Rate | ≥ 45% | ≥ 50% |
| Profit Factor | ≥ 1.5 | ≥ 2.0 |
| Number of Trades | ≥ 100 | ≥ 200 |
| Regime Robustness | ≥ 3 of 5 regimes profitable | ≥ 4 of 5 |
| Param Sensitivity | Sharpe drop ≤ 50% at ±20% | ≤ 30% |
| Strategy Correlation | < 0.7 with existing | < 0.5 |
| Walk-Forward | Profitable ≥ 60% windows | ≥ 75% |

CONFIDENTIAL  —  Shah Quantum Fund  —  Proprietary & Trade Secret  —  SQF-ATLAS-2026-001

Section VIII — Layer 4: Risk Management & Kill Switch

────────────────────────────────────────────────────────────────────────────────

8 agents. The immune system. Non-negotiable. The Kill Switch has supreme authority — no agent in the system can override it.

| ID | Agent | Authority | Count |
| --- | --- | --- | --- |
| L4-RC-01 | Position Risk Controller | BLOCK any trade exceeding size/stop/exposure limits | 1 |
| L4-RC-02 | Strategy Risk Controller | HALT strategy if daily loss >3% or weekly >5% or DD >10% | 1 |
| L4-RC-03 | Portfolio Risk Controller | REDUCE all positions if gross >200% or net >100% | 1 |
| L4-RC-04 | Correlation Monitor | REDUCE all sizes 50% if avg pairwise corr >0.6 | 1 |
| L4-RC-05 | Volatility Monitor | Advisory — broadcasts vol regime to all layers | 1 |
| L4-RC-06 | Liquidity Monitor | BLOCK trades >5% of ADV | 1 |
| L4-RC-07 | Margin Monitor | FORCE liquidation if margin <120% maintenance | 1 |
| L4-KS-01 | KILL SWITCH | HALT ALL TRADING if portfolio daily loss >2% or weekly >5%. SUPREME AUTHORITY. Only human approval restarts. | 1 |

⚠  The Kill Switch runs independently on a separate process. It cannot be paused, modified, or overridden by any other agent including the Meta-Orchestrator. Only a named human (Head of Data Science) can restart trading after a kill-switch activation, via authenticated API call with 2FA.

CONFIDENTIAL  —  Shah Quantum Fund  —  Proprietary & Trade Secret  —  SQF-ATLAS-2026-001

Section IX — Layer 5: Execution (Multi-Broker)

────────────────────────────────────────────────────────────────────────────────

11 agents. Precise, fast, accountable for every fill.

| ID | Agent | Broker/Function | Count |
| --- | --- | --- | --- |
| L5-EX-01 | Alpaca Execution | US equities + options via Alpaca API | 1 |
| L5-EX-02 | Interactive Brokers Execution | US equities + options + futures via TWS/Gateway | 1 |
| L5-EX-03 | Binance Execution | Crypto spot + futures via Binance API | 1 |
| L5-EX-04 | OANDA Execution | Forex via OANDA API | 1 |
| L5-EX-05 | Additional Broker Slot | Reserved for future broker integration | 1 |
| L5-EX-06 | Smart Order Router | Select optimal venue + order type per trade | 1 |
| L5-EX-07 | Fill Tracker | Track signal → submission → fill → confirmation | 1 |
| L5-EX-08 | Slippage Analyzer | Compare fill vs signal price per strategy | 1 |
| L5-EX-09 | EOD Reconciliation Agent | Position reconciliation vs broker statements | 1 |
| L5-EX-10 | Order Queue Manager | Priority queue when multiple strategies fire | 1 |
| L5-EX-11 | Execution Latency Monitor | Track latency per order per broker per time-of-day | 1 |

CONFIDENTIAL  —  Shah Quantum Fund  —  Proprietary & Trade Secret  —  SQF-ATLAS-2026-001

Section X — Layer 6: Copy Trading & Fidelity Monitoring

────────────────────────────────────────────────────────────────────────────────

7 agents. Mirror human trader edge with machine precision. The Fidelity Monitoring Agent is a new addition — a specialized agent that lives on trader laptops during market hours, monitors every action, and is killed at market close for security.

| ID | Agent | Method | Latency | Lifecycle | Count |
| --- | --- | --- | --- | --- | --- |
| L6-CT-01 | API Copy Agent | Broker API position polling | <1s | Always-on during market hours | 1/source |
| L6-CT-02 | Screen Capture Copy Agent | Screen share + OCR detection | 2-5s | Active when trader screen-shares | 1/source |
| L6-CT-03 | Signal Relay Agent | Manual Telegram/web input | 5-15s | Always-on | 1 |
| L6-CT-04 | Copy Latency Monitor | All copy agents | — | Always-on | 1 |
| L6-CT-05 | Copy Risk Override | Apply L4 limits to followers | — | Always-on | 1 |
| L6-FM-01 | Fidelity Laptop Monitor | Runs on each manual trader laptop. Captures every trade, cross-references with own data stream, monitors for compliance. KILLED AT MARKET CLOSE. | Real-time | Spawns at market open (9:25 AM ET), killed at market close (4:05 PM ET). All data uploaded to cloud before kill. | 1/laptop |
| L6-FM-02 | Overnight Cloud Feed Agent | Persists after market close on cloud only. Collects after-hours news, pre-market data, generates opening hypothesis + opening tracker for next day. | Continuous | Always-on (cloud). Feeds data to L1 Collectors and L7 Intelligence Brief. | 1 |

Fidelity Monitoring Agent — Detailed Specification

The Fidelity Monitoring Agent (L6-FM-01) is the manual trading side's connection to ATLAS. One instance runs on each Fidelity trading laptop. Its responsibilities:

Capture every order entry, fill, modification, and cancellation in real-time

Cross-reference each trade against ATLAS's own data stream (Level 2 + order flow from L1) to identify whether the trade aligns with any ATLAS strategy signals

Log all trading activity to the cloud backend for the Enhanced Data Store (feeding ML training)

Monitor for compliance: position size limits, drawdown limits, unauthorized symbol trading

Generate post-session trade journal automatically: every trade with entry/exit times, P&L, notes on market conditions

Lifecycle Management (Security Protocol)

PRE-MARKET: The Meta-Orchestrator spawns L6-FM-01 instances at 9:25 AM ET (5 minutes before market open). Each instance connects to its assigned laptop and begins monitoring.

MARKET HOURS: Full monitoring active. All data streams live.

POST-MARKET: At 4:05 PM ET (5 minutes after close), each L6-FM-01 instance uploads final session data to cloud, then self-terminates. No monitoring agent runs on any laptop outside market hours.

OVERNIGHT: Only L6-FM-02 (cloud agent) persists. It collects overnight news, pre-market data, and generates the opening hypothesis document for the next trading day.

NEXT MORNING: Meta-Orchestrator spawns fresh L6-FM-01 instances at 9:25 AM ET. Clean lifecycle. No stale state.

⚠  This lifecycle ensures no sensitive trading credentials or real-time position data persists on local machines outside market hours. All persistent data lives in the encrypted cloud backend only.

CONFIDENTIAL  —  Shah Quantum Fund  —  Proprietary & Trade Secret  —  SQF-ATLAS-2026-001

Section XI — Layer 7: Meta-Learning & Self-Improvement

────────────────────────────────────────────────────────────────────────────────

10 agents. The brain. The layer that makes ATLAS better every day. This is the layer you make immortal — the compounding advantage that separates ATLAS from every static system.

| ID | Agent | Function | Count |
| --- | --- | --- | --- |
| L7-PA-01 | Strategy Performance Analyst | Live P&L vs backtest expectations, drift detection, degradation alerts | 1 |
| L7-PA-02 | Portfolio Performance Analyst | Portfolio-level returns, attribution, risk-adjusted metrics | 1 |
| L7-FI-01 | Feature Importance Tracker | Rank features by predictive power across all strategies, updated daily | 1 |
| L7-AT-01 | Strategy Archetype Analyzer | Classify strategies into archetypes, track archetype performance over time | 1 |
| L7-GP-01 | Generation Parameter Tuner | Auto-tune L2 Ideator prompts, temperatures, feature subsets based on results | 1 |
| L7-AE-01 | Agent Performance Evaluator | Track agent-level performance, recommend spawn/kill to Meta-Orchestrator | 1 |
| L7-SH-01 | System Health Monitor | Compute, memory, queues, errors → Grafana dashboard | 1 |
| L7-DB-01 | Daily Intelligence Brief Generator | Auto-generate morning brief: regime, signals, anomalies, performance, opening hypotheses | 1 |
| L7-ML-01 | ML Data Pipeline Manager | Ensure Enhanced Data Backend is complete, schema-compliant, indexed, and ready for training jobs | 1 |
| L7-MO-01 | META-ORCHESTRATOR | Central nervous system. Coordinates all 94 agents. Lifecycle management. Resource allocation. Daily system reports. | 1 |

The Self-Improvement Compound Loop

Every day ATLAS operates, it collects data that makes it better the next day. This is not aspirational — it is architectural. The specific feedback loops:

Loop 1: Generation → Validation → Meta-Learner → Generation. Ideators learn which hypothesis patterns produce validated strategies. Daily update.

Loop 2: Live Performance → Meta-Learner → Risk Adjustment. Risk parameters auto-adjust based on actual vs expected performance.

Loop 3: Feature Importance → Feature Engineers → Ideators. The features that actually predict profitability get prioritized. Features that don't get deprecated.

Loop 4: Agent Behavior → Agent Evaluator → Meta-Orchestrator. Agents that produce better outcomes get cloned. Agents that underperform get reconfigured or killed.

Loop 5: Scout Reliability → Scout Prioritization. Sources that produce strategies that actually validate get higher priority in the External Hypothesis Queue.

Loop 6: Execution Quality → Slippage Model → Backtesting. Real slippage data feeds back to make backtests more realistic, which makes validation more accurate, which makes live deployment less surprising.

▸  After 30 days of operation, ATLAS has 30 days of compound learning. After 90 days, no competitor starting from zero can catch up. After 180 days, the data moat is permanent. This is not about being smart on Day 1 — it is about being unchallengeable by Day 180.

CONFIDENTIAL  —  Shah Quantum Fund  —  Proprietary & Trade Secret  —  SQF-ATLAS-2026-001

Section XII — Cross-Level Communication

────────────────────────────────────────────────────────────────────────────────

Every agent communicates with agents in its own layer AND with agents in other layers. This mesh creates compound intelligence. Infrastructure:

Redis Pub/Sub: real-time inter-agent signals (anomalies, regime shifts, risk events). Sub-millisecond.

AWS SQS: queued work items (strategy specs → coding → backtesting). Guaranteed delivery, ordered.

AWS SNS: broadcast notifications (kill switch, system alerts). Fan-out to all subscribers.

Redis Streams: time-ordered event log for all inter-agent communications. Enables replay and debugging.

WebSocket: live dashboard feeds (positions, trades, system health).

PostgreSQL: persistent state and source of truth for all durable data.

Adding a new agent requires only: (1) register with Meta-Orchestrator, (2) subscribe to relevant Redis channels, (3) publish to relevant SQS queues. No changes to existing agents.

CONFIDENTIAL  —  Shah Quantum Fund  —  Proprietary & Trade Secret  —  SQF-ATLAS-2026-001

Section XIII — Dashboard Specifications

────────────────────────────────────────────────────────────────────────────────

SQF's internal developer (Shakir) builds the frontend. The Contractors build the REST APIs and WebSocket feeds that serve data to the dashboards. If an additional developer is needed, SQF will provide one.

Dashboard Views

| View | Purpose | Refresh | User |
| --- | --- | --- | --- |
| System Overview | Agent health, status, metrics, neural map visualization | 5s | Head of DS |
| Strategy Pipeline | Funnel: generated → coded → backtested → validated → paper → live | Hourly | Quant team |
| Live Trading | Positions, P&L, exposure, by strategy and portfolio | 1s | PM, Traders |
| Strategy Detail | Per-strategy metrics, backtest vs live, degradation tracking | Daily | Quant team |
| Risk Dashboard | Portfolio exposure, correlation matrix, kill-switch status, margin | 5s | PM, Risk |
| Copy Trading Monitor | Source activity, copy latency, follower positions | Real-time | PM, Ops |
| Fidelity Monitor Dashboard | Per-laptop trader activity, compliance flags, trade journal | Real-time during market | PM, Compliance |
| Scout Intelligence | Source performance, hypothesis queue, validation rates by source | Daily | Head of DS |
| Meta-Learning Insights | Feature importance, archetype performance, generation param drift | Daily | Head of DS |
| Daily Intelligence Brief | Regime, signals, anomalies, performance, opening hypotheses | Once (6am) | All |
| ML Data Backend Health | Storage usage, schema compliance, completeness, training readiness | Hourly | Head of DS |

Key API Endpoints (Contractors Deliver)

GET /api/system/health — all agent statuses, heartbeats, error counts

GET /api/strategies/pipeline — funnel counts by stage

GET /api/strategies/{id} — full strategy detail with backtest + live metrics

GET /api/portfolio/positions — current positions with unrealized P&L

GET /api/risk/status — portfolio-level risk state, kill-switch status

GET /api/copy-trading/status — source trader activity, copy latency

GET /api/fidelity-monitor/{laptop_id} — per-laptop trading activity

GET /api/intelligence/brief — daily intelligence brief

GET /api/scouts/performance — source reliability scores, hypothesis queue depth

POST /api/strategies/{id}/promote — promote strategy (paper → live)

POST /api/system/kill-switch — activate/deactivate (requires auth)

WebSocket: ws://api/stream/positions, ws://api/stream/trades, ws://api/stream/system

CONFIDENTIAL  —  Shah Quantum Fund  —  Proprietary & Trade Secret  —  SQF-ATLAS-2026-001

Section XIV — Cloud Infrastructure

────────────────────────────────────────────────────────────────────────────────

| Component | Service | Monthly USD | Monthly PKR |
| --- | --- | --- | --- |
| Compute (gen + backtest) | EC2 c6i.2xlarge ×2 + spot | $900 | PKR 250,200 |
| Compute (live trading) | EC2 t3.xlarge (dedicated) | $150 | PKR 41,700 |
| Database (TimescaleDB) | RDS r6g.large | $350 | PKR 97,300 |
| Database (PostgreSQL) | RDS t4g.medium | $100 | PKR 27,800 |
| Cache (Redis) | ElastiCache t3.medium | $75 | PKR 20,850 |
| Messaging | SQS + SNS | $20 | PKR 5,560 |
| Storage | S3 (2TB initial) | $50 | PKR 13,900 |
| Container orchestration | ECS Fargate | $200 | PKR 55,600 |
| Monitoring | Grafana + CloudWatch | $50 | PKR 13,900 |
| LLM API — Claude | Anthropic (Sonnet 4) | $400 | PKR 111,200 |
| LLM API — GPT | OpenAI (4o backup) | $150 | PKR 41,700 |
| Market data | Polygon + Binance + OANDA | $400 | PKR 111,200 |
| CI/CD | GitHub Actions | $0 | PKR 0 |
|  | TOTAL | $2,845 | PKR 790,910 |

Spot instances for batch backtesting reduce compute costs 60-70%. Region: us-east-1 for lowest latency to NYSE/NASDAQ.

Future migration: execution layer moves to Mac Mini M4 Pro cluster (3 units) once proven in cloud. Cloud remains for generation, backtesting, meta-learning.

CONFIDENTIAL  —  Shah Quantum Fund  —  Proprietary & Trade Secret  —  SQF-ATLAS-2026-001

Section XV — Development Timeline

────────────────────────────────────────────────────────────────────────────────

Start: Monday, April 21, 2026 (or Tuesday, April 22). Preferred completion: 5 working days. Maximum: 7.

| Day | Date | Milestone | Deliverables | Gate |
| --- | --- | --- | --- | --- |
| 1 | Apr 21 | Foundation | AWS infra, databases, data ingestion (equities L2 + crypto), first 50 features, agent framework, agent registry, scout skeleton | EOD: data flowing |
| 2 | Apr 22 | Strategy Engine | All 7 Ideators, Strategy Coder ×2, Mutator, Combiner. First 50+ hypotheses generated and coded. | EOD: 50 coded strategies |
| 3 | Apr 23 | Validation | 6 Backtest Runners, 6 Validators. All 50 strategies through full validation. | EOD: validation results |
| 4 | Apr 24 | Execution + Risk + Copy + Fidelity | All L4 Risk (8), L5 Execution (Alpaca+Binance), Copy Trading, Fidelity Monitor Agent, Kill Switch. Paper trade test. | EOD: paper trade demo |
| 5 | Apr 25 | Integration + Meta + Polish | Meta-Orchestrator, L7 Meta-Learning (10), self-improvement loop v1, Scout Network full, all APIs, WebSockets, Daily Brief. 100+ strategies. Docs complete. | FINAL: full system demo |
| 6-7 | Apr 28-29 | Hardening (if needed) | Bug fixes, edge cases, stress testing, additional scouts, performance optimization | Final acceptance |

Daily Coordination

Daily standup: 15 min, 10:00 AM PKT

EOD review: 30 min, 6:00 PM PKT — demo of day's deliverables

Slack (primary), Zoom (reviews), WhatsApp (urgent)

Code: private GitHub, all via PR, reviewed before merge

CONFIDENTIAL  —  Shah Quantum Fund  —  Proprietary & Trade Secret  —  SQF-ATLAS-2026-001

Section XVI — Claude Console Integration

────────────────────────────────────────────────────────────────────────────────

After Phase 1, SQF will build a parallel ATLAS variant using the Anthropic Claude Console for agent orchestration. This variant will test whether a fully Claude-native stack — using Claude as both reasoning engine and orchestration layer — outperforms the LangGraph-based Phase 1 architecture.

Integration Options (Evaluate During Phase 1)

Option A: Claude as Meta-Orchestrator replacement — Claude manages agent lifecycle via tool-use and multi-turn conversation, replacing the custom LangGraph orchestrator

Option B: Claude as Strategy Ideator upgrade — replace the current Claude API calls in L2 Ideators with Claude Console's extended thinking and tool-use for deeper strategy reasoning

Option C: Full Claude-native stack — both orchestration and reasoning via Claude Console, with LangGraph as fallback only

The Contractors should architect Phase 1 with this integration in mind: modular agent interfaces that allow the orchestration layer to be swapped without touching individual agent code.

If Claude integration into Phase 1 directly is feasible without impacting timeline, the Contractors should propose this during Day 1 standup. The Head of Data Science will approve or defer.

CONFIDENTIAL  —  Shah Quantum Fund  —  Proprietary & Trade Secret  —  SQF-ATLAS-2026-001

Section XVII — Team & Access

────────────────────────────────────────────────────────────────────────────────

| Person | Role | Responsibility | Availability |
| --- | --- | --- | --- |
| Senior Engineer | Contractor | Architecture, core agents, LLM integration, Meta-Orchestrator, Scout Network | Full-time (40 hrs/wk) |
| Engineer | Contractor | Data pipelines, backtesting, broker integrations, copy trading, Fidelity monitor, testing | Full-time (40 hrs/wk) |
| Amit Bhosla | Head of Data Science (SQF) | Project owner, review, acceptance | Daily reviews |
| Shakir | Quant Developer (SQF) | Validation QA, dashboard frontend, integration | 10-15 hrs/wk |
| Talal | Quant (SQF) | Strategy ideation input, domain expertise | Advisory |
| Sahil | HFT Executor (SQF) | Execution domain expertise, Fidelity workflow | Advisory |

Access Provisioned Before Day 1

AWS IAM credentials (role-based)

Anthropic API key (Claude Sonnet 4)

OpenAI API key (GPT-4o backup)

Polygon.io API key (Stocks + Crypto + Options)

Binance API key (read-only + paper trading)

Alpaca API key (paper trading)

OANDA API key (demo account)

Private GitHub repository

Slack workspace invitation

Physical Workspace

SQF office in Karachi is available if the Contractors prefer in-person work. Remote equally acceptable.

CONFIDENTIAL  —  Shah Quantum Fund  —  Proprietary & Trade Secret  —  SQF-ATLAS-2026-001

Section XVIII — Deliverable Acceptance

────────────────────────────────────────────────────────────────────────────────

23 deliverables. Each verified by Head of Data Science in the final review session.

| # | Deliverable | Standard |
| --- | --- | --- |
| 1 | AWS infrastructure | All services stable 24 hrs |
| 2 | Data ingestion — US equities (Level 2 + order flow) | Data flowing, <100ms, zero gaps 24 hrs |
| 3 | Data ingestion — crypto | Binance data flowing, same standard |
| 4 | Feature engineering | 50+ features in store, accessible via API |
| 5 | Pattern Recognition Engine (L1-FE-06) | Novel pattern detection demonstrated |
| 6 | Strategy Ideators (×7) | Each generating valid specs via Claude API |
| 7 | Strategy Coder, Mutator, Combiner | Code gen + mutations + ensembles demonstrated |
| 8 | Backtest Runners (×6) | Full backtest with L2 execution model |
| 9 | Validation agents (×6) | All 6 tests demonstrated on 5+ strategies |
| 10 | Risk Controllers (×8) + Kill Switch | All limits enforced, kill switch tested |
| 11 | Execution — Alpaca + Binance | Paper trades executed with fill tracking |
| 12 | Copy Trading (API + screen capture) | <5s latency demonstrated |
| 13 | Fidelity Monitoring Agent | Lifecycle demo: spawn → monitor → data upload → kill |
| 14 | Overnight Cloud Feed Agent | News collection + opening hypothesis generated |
| 15 | Scout Network (min YouTube+Discord+Reddit) | Hypotheses extracted and queued |
| 16 | Meta-Orchestrator | Agent lifecycle management demonstrated |
| 17 | Self-improvement loop v1 | Performance → Ideator feedback demonstrated |
| 18 | ML Data Backend | Schema deployed, data flowing, integrity verified |
| 19 | Dashboard REST APIs | All endpoints returning valid data |
| 20 | WebSocket feeds | Real-time streams verified |
| 21 | Daily Intelligence Brief | Auto-generated with real data |
| 22 | Strategy volume | 100+ strategies generated, coded, backtested, validated |
| 23 | Documentation | All agents, APIs, configs documented to standard |

Acceptance process: final review session (~2 hrs). Items not meeting standard → 24-hr remediation. Written acceptance via Slack/email triggers final payment.

CONFIDENTIAL  —  Shah Quantum Fund  —  Proprietary & Trade Secret  —  SQF-ATLAS-2026-001

Section XIX — Intellectual Property & Confidentiality

────────────────────────────────────────────────────────────────────────────────

This section constitutes the binding Non-Disclosure and Intellectual Property Assignment Agreement.

19.1  Definitions

'Confidential Information' means all information disclosed by SQF or created during this engagement, including: trading strategies, generation methodologies, agent architectures, source code, data, algorithms, financial information, trader identities, account information, performance metrics, and any information marked or reasonably understood to be confidential.

'Work Product' means all code, documentation, designs, architectures, configurations, models, agents, and materials created during or in connection with this engagement.

19.2  Intellectual Property Assignment

All Work Product is the sole and exclusive property of Shah Quantum Fund from the moment of creation. The Contractors irrevocably assign to SQF all right, title, and interest in all Work Product, including all intellectual property rights (patents, copyrights, trade secrets, trademarks).

The Contractors retain no rights — express, implied, or otherwise — to use, modify, distribute, sublicense, sell, or exploit any Work Product after conclusion of this engagement.

19.3  Non-Disclosure

The Contractors shall not, during or after this engagement:

Disclose Confidential Information to any third party

Use Confidential Information for any purpose other than this engagement

Store Confidential Information on unapproved devices or systems

Reverse-engineer or derive methodologies from the Work Product for external use

These obligations survive termination: indefinitely for trade secrets, 5 years for other Confidential Information.

19.4  Non-Compete

For 12 months following this engagement, the Contractors shall not build or consult on any AI-agent-based trading system substantially similar to ATLAS for any competing proprietary trading firm, hedge fund, or quantitative fund. General software, data, or AI work unrelated to agent-based trading systems is unrestricted.

19.5  Return of Materials

Upon completion or termination, the Contractors shall immediately return or destroy all Confidential Information and Work Product, and certify in writing. This includes local copies, cloud storage, version control forks, backups, and derivatives.

19.6  Remedies

Breach of this Section would cause irreparable harm for which monetary damages are inadequate. SQF is entitled to injunctive relief, specific performance, and any other equitable remedies, plus monetary damages.

19.7  Permitted Portfolio Reference

The Contractors may state: 'Designed and built a multi-agent AI trading infrastructure for a proprietary quantitative fund.' They may NOT reference Shah Quantum Fund by name, disclose agent counts, describe agent types, reference strategies, or share code, screenshots, or architectural diagrams.

CONFIDENTIAL  —  Shah Quantum Fund  —  Proprietary & Trade Secret  —  SQF-ATLAS-2026-001

Section XX — General Terms

────────────────────────────────────────────────────────────────────────────────

20.1  Independent Contractor

This engagement creates an independent contractor relationship, not employment, partnership, or agency. Contractors are responsible for their own taxes and statutory obligations.

20.2  Termination

Either party may terminate with 24 hours written notice. Upon termination: (a) SQF pays for all hours worked, (b) all Work Product assigns to SQF per Section 19.2, (c) all Confidential Information returned per 19.5. Sections 19 and 20.4 survive termination.

20.3  Warranties

Contractors warrant that: (a) they have capacity to enter this agreement, (b) Work Product is original and does not infringe third-party IP, (c) no conflicting agreements prevent performance, (d) no open-source software incorporated without prior written SQF approval specifying license type.

20.4  Dispute Resolution

Disputes resolved first through good-faith negotiation (30 days), then binding arbitration per Pakistan Centre for Dispute Resolution rules, in English, seated in Karachi.

20.5  Limitation of Liability

SQF total liability: capped at total compensation paid. Contractor liability for breach of Section 19: unlimited.

20.6  Entire Agreement

This document, together with the accompanying ATLAS Architecture addendum, constitutes the entire agreement. No oral modifications are effective unless written and signed by both parties.

CONFIDENTIAL  —  Shah Quantum Fund  —  Proprietary & Trade Secret  —  SQF-ATLAS-2026-001

Section XXI — Execution & Signatures

────────────────────────────────────────────────────────────────────────────────

By signing below, the parties acknowledge they have read, understood, and agree to all terms including the intellectual property and confidentiality obligations in Section XIX.

Shah Quantum Fund

────────────────────────────────────────────────────────────────────────────────

Name: _______________________________________________

Title: Head of Data Science

Date: _______________________________________________

Signature: _______________________________________________

Contractor — Senior Engineer

────────────────────────────────────────────────────────────────────────────────

Full Legal Name: _______________________________________________

CNIC / Passport No.: _______________________________________________

Bank Account (for PKR transfers): _______________________________________________

Date: _______________________________________________

Signature: _______________________________________________

Contractor — Engineer

────────────────────────────────────────────────────────────────────────────────

Full Legal Name: _______________________________________________

CNIC / Passport No.: _______________________________________________

Bank Account (for PKR transfers): _______________________________________________

Date: _______________________________________________

Signature: _______________________________________________

CONFIDENTIAL  —  Shah Quantum Fund  —  Proprietary & Trade Secret  —  SQF-ATLAS-2026-001

Appendix A — Project Summary

────────────────────────────────────────────────────────────────────────────────

| Item | Detail |
| --- | --- |
| Project | ATLAS — Autonomous Trading & Learning Agent System |
| Client | Shah Quantum Fund |
| Contractors | Senior Engineer + Engineer |
| Total agents at launch | 94 |
| Asset classes (Phase 1) | US Equities (Level 2 + Order Flow), Cryptocurrency |
| Asset classes (Phase 2) | Forex, Options, Futures, Prediction Markets |
| Cloud | AWS us-east-1 |
| Duration (preferred) | 5 working days (Apr 21-25) |
| Duration (maximum) | 7 working days (Apr 21-29) |
| Combined daily rate | $480 / PKR 133,440 |
| Base cost (5-day) | $2,400 / PKR 667,200 |
| Base cost (7-day) | $3,360 / PKR 933,840 |
| On-time bonus | $1,000 / PKR 278,000 |
| Max total | $3,400 / PKR 945,200 |
| Payment | 50% via Fiverr (Day 1), 50% via PKR bank (acceptance) |
| IP | All Work Product → SQF from moment of creation |
| Confidentiality | Indefinite (trade secrets), 5 years (other) |
| Non-compete | 12 months, agent-based trading systems only |
| Deliverables | 23 items (Section XVIII) |
| Full-time pathway | 3+ strategies net profitable over 30 live days |
| Monthly infra cost | ~$2,845 / PKR 790,910 |

CONFIDENTIAL  —  Shah Quantum Fund  —  Proprietary & Trade Secret  —  SQF-ATLAS-2026-001

Appendix B — Founder Pre-Start Checklist

────────────────────────────────────────────────────────────────────────────────

Non-technical. Simple. Complete all items before Monday April 21.

| # | Task | Who | Status |
| --- | --- | --- | --- |
| 1 | Create private GitHub repository under SQF organization. Grant Contractor access. | Shakir or Affaan | ☐ |
| 2 | Create AWS account (if not existing). Set up IAM roles for Contractors (not root access). | Shakir | ☐ |
| 3 | Obtain Anthropic API key (Claude Sonnet 4). Set spending limit at $500/month. | Head of DS | ☐ |
| 4 | Obtain OpenAI API key (GPT-4o). Set spending limit at $200/month. | Head of DS | ☐ |
| 5 | Obtain Polygon.io API key (Stocks + Crypto package, ~$79-199/month). | Head of DS | ☐ |
| 6 | Create Binance account. Generate read-only API key + paper trading key. | Head of DS | ☐ |
| 7 | Create Alpaca account. Generate paper trading API key. | Head of DS | ☐ |
| 8 | Create OANDA demo account. Generate API key. | Head of DS | ☐ |
| 9 | Create Slack workspace or channel for ATLAS project. Invite Contractors + Shakir + Talal + Sahil. | Affaan | ☐ |
| 10 | Set up Fiverr order for 50% advance payment ($1,200). Ready to release on Day 1. | Founder | ☐ |
| 11 | Confirm Contractor bank details for PKR payment (second installment + bonus). | Head of DS | ☐ |
| 12 | Print 2 copies of this document. Both Contractors sign before Day 1. | Head of DS | ☐ |
| 13 | Send signed document scans to Contractors via email. | Head of DS | ☐ |
| 14 | Brief Shakir on his role: dashboard frontend + validation QA, 10-15 hrs/week. | Head of DS | ☐ |
| 15 | Brief Talal on advisory role: strategy ideation input, available for questions. | Head of DS | ☐ |
| 16 | Brief Sahil on advisory role: execution domain expertise, Fidelity workflow. | Head of DS | ☐ |
| 17 | Confirm Contractors' start date: Monday Apr 21 or Tuesday Apr 22. | Head of DS | ☐ |

Once all 17 items are checked, the Contractors have everything they need to begin. No further instructions from the Founder are required until the Day 5 final review.

CONFIDENTIAL  —  Shah Quantum Fund  —  Proprietary & Trade Secret  —  SQF-ATLAS-2026-001

Appendix C — Infrastructure Cost Detail

────────────────────────────────────────────────────────────────────────────────

Borne by SQF. Provided for Contractor cost-awareness during architecture decisions.

See Section XIV for full breakdown. Total estimated monthly infrastructure: $2,845 (PKR 790,910). Primary cost drivers: compute ($1,050), LLM APIs ($550), market data ($400), databases ($525).

Cost optimization levers: Spot instances for backtesting (saves 60-70%), aggressive TimescaleDB compression (10-20x on historical data), Claude API usage optimization (batch strategy generation vs real-time).

CONFIDENTIAL  —  Shah Quantum Fund  —  Proprietary & Trade Secret  —  SQF-ATLAS-2026-001

Appendix D — Agent Registry Schema

────────────────────────────────────────────────────────────────────────────────

-- Agent Registry: maintained by Meta-Orchestrator (L7-MO-01)

CREATE TABLE agent_registry (

agent_id        VARCHAR(12) PRIMARY KEY,

agent_name      VARCHAR(100) NOT NULL,

layer           INT NOT NULL,

agent_type      VARCHAR(50) NOT NULL,

status          VARCHAR(20) DEFAULT 'spawning',

spawned_at      TIMESTAMP DEFAULT NOW(),

last_heartbeat  TIMESTAMP,

tasks_completed INT DEFAULT 0,

error_count     INT DEFAULT 0,

config_json     JSONB,

parent_id       VARCHAR(12),  -- NULL for originals, agent_id for clones

version         VARCHAR(20) NOT NULL,

host            VARCHAR(50),  -- 'cloud' | 'laptop-{id}' | 'mac-mini-{id}'

lifecycle       VARCHAR(20) DEFAULT 'persistent'  -- 'persistent' | 'market-hours-only'

);

-- Strategy Registry

CREATE TABLE strategy_registry (

strategy_id     UUID PRIMARY KEY DEFAULT gen_random_uuid(),

name            VARCHAR(200) NOT NULL,

asset_class     VARCHAR(50) NOT NULL,

timeframe       VARCHAR(50),

status          VARCHAR(20) DEFAULT 'hypothesis',

created_at      TIMESTAMP DEFAULT NOW(),

author_agent    VARCHAR(12) REFERENCES agent_registry(agent_id),

spec_json       JSONB NOT NULL,

code_version    VARCHAR(50),

backtest_json   JSONB,

validation_json JSONB,

paper_metrics   JSONB,

live_metrics    JSONB,

promoted_at     TIMESTAMP,

retired_at      TIMESTAMP,

retirement_reason VARCHAR(200)

);

-- Enhanced Data Backend: example fact table

CREATE TABLE fact_trades (

trade_id        BIGSERIAL PRIMARY KEY,

timestamp       TIMESTAMPTZ NOT NULL,

strategy_id     UUID REFERENCES strategy_registry,

agent_id        VARCHAR(12) REFERENCES agent_registry,

symbol          VARCHAR(20) NOT NULL,

direction       VARCHAR(5) NOT NULL,  -- 'long' | 'short'

quantity        DECIMAL NOT NULL,

entry_price     DECIMAL NOT NULL,

exit_price      DECIMAL,

pnl             DECIMAL,

slippage_bps    DECIMAL,

signal_time     TIMESTAMPTZ,

order_time      TIMESTAMPTZ,

fill_time       TIMESTAMPTZ,

broker          VARCHAR(50),

regime_at_entry JSONB,

features_at_entry JSONB

);

-- TimescaleDB hypertable for market data

SELECT create_hypertable('market_data_l2', 'timestamp',

chunk_time_interval => INTERVAL '1 day',

partitioning_column => 'symbol');

CONFIDENTIAL  —  Shah Quantum Fund  —  Proprietary & Trade Secret  —  SQF-ATLAS-2026-001

End of Document

SQF-ATLAS-2026-001  ·  Version 2.0  ·  Integrated Edition  ·  April 19, 2026

© 2026 Shah Quantum Fund. All rights reserved.

CONFIDENTIAL  —  Shah Quantum Fund  —  Proprietary & Trade Secret  —  SQF-ATLAS-2026-001